Minutes of the Papyrus 2009-10-12 meeting

Meeting Date:	12/10/09
Editor	Thibault Landré, Atos Origin
Status	Draft Version
Version number	1
Date of preparation	12/10/09

Authors
Editor	E-mail
Thibaut Landré (ATOS ORIGIN)	thibault.landre@atosorigin.com

Authors	E-mail

Revision chart and history log

Version	Date	Reason
1	12/10/09	Initial version

List of Participants:
Name	Company	Initial
Patrick Tessier	CEA LIST	PT
Thibault Landré	ATOS ORIGIN	TL

# Discussion
Info : Sebastien is not available at the moment. Someone should follow the project until Sebastien comes back.
Action-2009-10-12-010 Identify someone that could follow the project until Sebastien comes back CEA

Task Update bugzilla
The project plan is still empty due to missing tag in the bugzilla. The
Action-2009-10-12-004 add “plan” as keyword to create the project plan. ALL
To categorize the plan, some tag have to be add to the “Status Whiteboard”.
For instance, when it is a UML Diagram, in “Status Whiteboard” “UML 2.x diagrams”
But those tags are not clearly defined. :
Action-2009-10-12-003 create a dictionary of available tag for Status Whiteboard. Store it on the Papyrus Developer wiki SG/RF

M2
proposed plan on mail called “M2 : new coming version” on MDT Papyrus ML
No branch will be created for this release.
Some task were fixed but not correctly targeted.
Action-2009-10-12-005 Verify that fixed task between M1 and M2 are targeted M2 ALL

Backbone
Backbone is now independent from UML and old Papyrus Meta model. It still depends on GMF and notation.
There is still some bugs to fix, and some refactor to do (remove notation, DiResourceSet...).
Moreover, it is still not crystal clear what should be considered as backbone rather than UML2 editor (model explorer for instance) :
Action-2009-10-12-006 setup a meeting to discuss what should be consider as feature of the Backbone or UML Editor TL

Diagrams advancement
Class Diagram :
→ compartment resizing (manual or automatic mode), code in place but not functional yet. Waiting for preferences to select between the two available mode.
→ refresh properties / operations

UseCase Diagram :
→ Usecase elements are now by default created in black and white (update preferences).
→ Icon's mechanism updated. It is now possible to set an icon on an element, on an element inside another element (see https://bugs.eclipse.org/bugs/show_bug.cgi?id=286915 ) and on a link (see https://bugs.eclipse.org/bugs/show_bug.cgi?id=288264 ).

Sequence diagram :
Ongoing work on :
→ CombinedFragment
→ ConsideredIgnoreFragment
→ Gate
→ Creation wizard
Planned for M2.
Composite Structure diagram :
See Yann to have an update.
State Machine diagram :
End october : delivery of the STM under SVN Papyrus (see last minute for functionalities implemented at this date).

EEF
Properties view are now synchronized with latest development of EEF. EEF team has been contacted to improve communication between Papyrus and EEF.
Except Patrick, no one is able to generate again those properties :
Action-2009-10-12-007 communicate EEF wiki to the team (how to use it?) PT
Some enhancements are still missing in the scope of Papyrus.
Action-2009-10-12-008 create a specification for properties view and share it with EEF team SG/RF/PT/TL

Create Diagram Specification
Some points have been discussed on the ML. The result of this discussion should be compute and store on the svn.
Action-2009-10-12-009 Compute the result of the discussion on “Creating Diagram in Papyrus” and store it under svn TL

Build
The build is still unavailable for the project. It is important for the project to have quickly an automatic build.
No one is currently on this task. Rémi doesn't have the time to work on this task as he is currently working on enhancing the palette.
Action-2009-10-12-002 Plan this task and identify someone that could realize this task. SG

Validation plan and Test plan
To enhance quality of the project, Papyrus should have a validation plan and a test plan.
Those plan will be store under svn :
Action-2009-10-12-001 Store the validation and test plan under Papyrus Doc under svn (same parent directory than collaborative work) for the moment. TL

Next meeting : 19 October 2009

# List of actions
## New Actions
Action id	Action description	Who	Deadline
Action-2009-10-12-001	Store the validation and test plan under Papyrus Doc under svn (same parent directory than collaborative work) for the moment.	TL	17/10/09
Action-2009-10-12-002	Plan the automatic build and identify someone that could realize this task.	SG	19/10/09
Action-2009-10-12-003	create a dictionary of available tag for Status Whiteboard. Store it on the Papyrus Developer wiki	SG/RF	-
Action-2009-10-12-004	add “plan” as keyword to create the project plan.	All	16/10/09
Action-2009-10-12-005	Verify that fixed task between M1 and M2 are targeted M2	All	16/10/09
Action-2009-10-12-006	setup a meeting to discuss what should be consider as feature of the Backbone or UML Editor	TL	17/10/09
Action-2009-10-12-007	communicate EEF wiki to the team (how to use it?)	PT	17/10/09
Action-2009-10-12-008	create a specification for properties view and share it with EEF team	SG/RF/PT/TL	-
Action-2009-10-12-009	Compute the result of the discussion on “Creating Diagram in Papyrus” and store it under svn	TL	25/10/09
Action-2009-10-12-010	Identify someone that could follow the project until Sebastien comes back	CEA	19/10/09

## On Going Actions
Action id	Action description	Who	Deadline
Action-2009-09-14-004	see David Servat to know about STM	PT	28 September 2009
Action-2009-09-14-005	set up a meeting to discuss about label management on Papyrus	TL & RS	28 September / 2009
Action-2009-09-14-006	set up a documentation on how to generate with EEF and send it to EEF and Papyrus team.	PT	28 September 2009
Action-2009-08-03-002	Send a report on the migration of the STM from Moskitt to Papyrus with feedbacks.	David	07/08/09
Action-2009-08-31-001	verify header with checkstyle	PT	11/09/09
Action-2009-08-31-006	Read action to be made for Helios simultaneous release train and for week 37 and make feedbacks	YT / PT	11/09/09

## Closed Actions
Action id	Action description	Who	When
Action-2009-09-14-003	Update Mylyn with bugs from Sebastien.	PT	16 September 2009
Action-2009-09-14-002	Contact Sébastien and Raphaël to plan a meeting on week 39 to plan M2.	TL	15 September 2009
Action-2009-09-14-001	Create a planning for M2.	EP	18 September 2009