Minutes of the Papyrus 2009-10-21 meeting

Meeting Date:	21/10/09
Editor	Emilien Perico, Atos Origin
Status	Draft Version
Version number	1
Date of preparation	21/10/09

Authors
Editor	E-mail
Emilien Perico (ATOS ORIGIN)	emilien.perico@atosorigin.com

Authors	E-mail

Revision chart and history log

Version	Date	Reason
1	21/10/09	Initial version

List of Participants:
Name	Company	Initial
Patrick TESSIER	CEA LIST	PT
Emilien PERICO	ATOS ORIGIN	EP
Rémi SCHNEKENBURGER	CEA LIST	RS
Cédric DUMOULIN	LIFL	CD
Thomas SZADEL	ATOS ORIGIN	TS
Raphaël FAUDOU	ATOS ORIGIN	RF
Sébastien GERARD	CEA LIST	SG

# Discussion
Resource management
File/Folder-based structure is the chosen solution.
We don't use a single file to manage resources but the end-user just see one resource and it's transparent for him.
An action enables to get EMF resource.
A wrapping mechanism (to define) enables to share resources with one file.
Later, we could define several exchange formats available through “save as” action.
I will update the specifications document according to our discussion as soon as possible (EP or TS)
Progress status on each diagram
Class Diagram:
Work on compartments (PT)
We should think about a solution to generate appearance properties.
Palette:
Palette generator has been improved (RS)
Extension point is (will be) available to plug palette entry in a best way.

Composite Structure Diagram:
stand by

State machine Diagram:
CEA notifies us the status as soon as possible

UseCase Diagram :
Stereotype mechanism must be set up on missing elements (EP)

Sequence diagram :
Thibault will let us know the progress status (TL)

M2 release feedback + M3 (planned for 11/13)
No remarks about the M2. Build process need to be set up to avoid wasting time

Build Process
Identify someone who can be in charge of the build process. Action will start after M3 (SG)

EEF
Rémi is going to work on properties and will look at EEF framework.(RS)
Patrick plans a conf call with Goulwen to talk about our needs and the technical aspects. (PT)

Backbone
Tag dead code with unused (TS)
Cédric will send us a document about traces to gather all the papyrus logs in a same behavior. (CD).

Next meeting :
Need to planned because of Eclipse Submit Europe.