Minutes of the Papyrus 2009-12-02 meeting

Meeting Date:	02/12/09
Editor	Thibault Landre, Atos Origin
Status	Draft Version
Version number	1
Date of preparation	02/12/09

Authors
Editor	E-mail
Thibault Landré (ATOS ORIGIN)	thibault.landre@atosorigin.com

Authors	E-mail

Revision chart and history log

Version	Date	Reason
1	02/12/09	Initial version

List of Participants:
Name	Company	Initial
Patrick TESSIER	CEA LIST	PT
Emilien PERICO	ATOS ORIGIN	EP
Rémi SCHNEKENBURGER	CEA LIST	RS
Cédric DUMOULIN	LIFL	CD
Thomas SZADEL	ATOS ORIGIN	TS
Thibault LANDRE	ATOS ORIGIN	TL

# Discussion
Log under Papyrus
The log will be based on Eclipse Log. Thomas developed a specific class LogHelper to manage log on Papyrus.
In order for each project to access this class, it will be define in a new plugin “org.eclipse.papyrus.log”. This plugin will be part of the core of Papyrus, and the plug-ins “org.eclipse.papyrus.core” and “org.eclipse.papyrus.sasheditordi” will have a dependency on this plug-in and also re-export this dependency.
Action Thibault :
- move the class LogHelper into the new plugin
- Commit this new plug-in and add the dependencies.
- Create a task to integrate this plug-in to the build under the releng task
- Create a wiki page to explain how to integrate log in the code.

Formatter
Cédric defined a new formatter. This formatter is actually available under svn, at the same location of the other formatter, named PapyrusFormaterProfile-proposed.xml.
Major modification was on the javadoc.
Action Rémi :
- Rename the file PapyrusFormaterProfile-proposed.xml to Papyrus Formatter Profile.xml and remove old stuff
- Define a date to freeze the code in order to apply the formatter to the whole project (a format commit on the whole code) and communicate it on the mailing list
- Format the whole code and commit.
- Send a mail when it is done.
After this commit, all Papyrus developers must switch to the new formater. A good practice would be to have check the “Format Source code” when saving a file (see preference pages).

Coding rules
Action all : always add the visibility to a field or method.

Build
The build is functional. It runs every day on the Eclipse Hudson Server. The download link in the Papyrus website page needs to be defined.

Action Rémi : provide the adress of the site where the build can be found on the devel ML.
Action All : Always open a task under the releng task (task 263430) when adding a plugin to Papyrus

SVN
The hierarchy of the autolayout in the svn causes trouble to the build.
The hierarchy on the svn should be re-organized.
Proposed hierarchy for plugins folder:
/core
/developer
/uml
/sysml
/tools
/tools/autolayout/feature
/tools/autolayout/plugins
/tools/reversejava/feature
/tools/reversejava/plugins
/others
Action ? : reorganize the hierarchy of the plugins folder. It must be done in collaboration with Rémi (for the build).

EEF
Thibault tried to generate the properties view but it didn't work.
Action Thibault / Patrick : try to generate the properties view. If it doesn't work, contact Goulwen
On Going Actions :
Remi : Build
Patrick : ClassDiagram and editPolicies for Stereotype and QualifiedName.
Thibault : Working on sequence diagram, fixing bugs found by Sébastien
Emilien : works with Tristan on a poc for profil editors.

Next meeting :
Wednesday 16th December