Papyrus technical meeting minutes

Meeting Date:	5. May. 2010
Editor	<Yann Tanguy – CEA LIST>
Status	Draft
Version number	01/01/00
Date of preparation	5. May. 2010

Revision chart and history log
Version	Date	Reasons
V1.0	5. May. 2010	Initial version

# List of participants
Name (first/last name)	Company	E-mail	Initial
Cedric Dumoulin	LIFL		CD
Thibault Landre	ATOS		TL
Emilien Perico	ATOS		EP
Tristan Faure	ATOS		TFa
Mathieu Velten	ATOS		MV
Sebastien Gerard	CEA LIST		SG
Yann Tanguy	CEA LIST		YT
Patrick Tessier	CEA LIST		PT
Remi Schnekenburger	CEA LIST		RS
Tatiana Fesenko	CEA LIST		TFe
Vincent Lorenzo	CEA LIST		VL
Saadia Dhouib	CEA LIST		SD

# Agenda
- Newcomers roundtable
- Papyrus development status
- SysML development status

# Minutes
Papyrus general development status
(CEA LIST Ongoing tasks)
Additional layout currently developed (VL)
- Align graphical node that have distinct graphical parent
- Homogeneous repartition of element relatively to their parent
- (EP) Don't forget to check existing zest algorithms
Implementation of Communication Diagram (SD)
- Initial usable version to be committed asap.
- Stereotype management to be added.
Preferences management (PT)
- Preferences can now be set either precisely on each element, for all elements contained in a diagram or for all elements.
- Requires diagram code regeneration
Integration of Xtext parser (by Arnaud Cuccuru – CEA LIST)
- Nearly finished
- Same feature as previous label editing with Antlr parsers (ex: Property in Class Diagram)
- Should be easier to maintain than previous solution (well adapted to EMF metamodels)
- Should avoid the need for a “popup edition dialog”
- (TF) We should investigate the possibility to integrate this with “TextUML”

ModelExplorer integrating Modisco feature (PT)
- First integration available on server
- Offers dynamic content / label provider and explorer customization wizard.
- Offers query features in the ModelExplorer
- Still to do:
  - Possibility to create new element (see Element Creation Service discussion)
  - Handling ProxyObject
  - UpdateSite to be verified to ensure that Modisco dependencies are resolved during Papyrus installation.
- (CD) Risks identified:
  - Reusability of actions added in the model explorer → Should be registered as services
  - Avoid dependencies between plug-ins and the ModelExplorer
PropertyView (RS)
- Generic runtime for the new PropertyView support is available
- Ongoing work for PropertyView predefined customizations dedicated to UML and SysML
- No dynamic customization implemented yet / No user-friendly interface to create customization file.
- No xsd schema currently generated for these customization file
- (CD & EP) Using an EMF metamodel instead of xml could be better, EMF serialization is considered to offer quite good perfomances
  - (RS) The possibility to switch from XML to EMF for this will be considered for V0.8.0
Papyrus Website (SG)
- Style updated, still requires the content to be completed.
- The public update site page is ready.
Appearance (SG)
- New Papyrus icons for Diagrams and UML2 elements available
- (TF) Selecting the icon set (using Papyrus UML2 icons or default from UML2 plug-in) should be possible

(CD Ongoing tasks)
Resource loading is implemented as a specific service. Expected benefits:
- Easier loading of models relying on various metamodel (non UML2 models)
- Easy replacement of the resource loader (simply use a separate service), ex: loading resources contained in a zip archive.
Element creation service
- Initial specification proposed (RS and CD)
- (CD) Not trivial, prefer to postpone this action
  - Not possible to postpone, critical need for the ModelExplorer (PT) and PropertyView (RS)
- (All) Send desired signature for this service in order to precise the possible technical choices.
Diagram tooltip
- Some preference options to be added (tooltip size, tooltip deactivation)
- Possibility to show diagram in a mosaic for quick selection
Identified risks / issues
- Current default perspective configuration is too restrictive
  - Action YT : Modify default perspective to be unrestricted
  - Action YT : Add optional restricted perspectives for SysML and UML
- Naming issue *.properties.tabbed vs *.tabbedproperties
  - (RS) Not a problem *.properties.tabbed is the new version of the property view, previous version will be removed.
- Possible architecture issue due to the dependencies from ControlMode to ModelExplorer and Navigator to Modisco

(Atos Origin Ongoing tasks)
Resource loading mechanism (EP)
- Possibility to define loading strategies (ex: only load some controlled resources)
- Such strategies are registered via a new Papyrus extension point.
- History management requested (Action CD), also needed for ControlModel
UseCase Diagram (EP)
Stereotype management added
Handling unresolved and unloaded resources requested
- Handling proxy object in ModelExplorer (Action PT & EP). May be a Modisco bug ?
- Allow diagram opening (deprecated mode) even when some figures (Action PT & EP).
Activity Diagram
(SG) Is it possible to reduce the space taken to show stereotype ?
Sequence Diagram (TL)
- Several fixes (e.g. corrected layout)
- New elements supported (e.g. StateInvariant, Time(Duaration)Constraint, Time(Duration)Observation
Cache Adapter (TF)
- A cache adapter has been added
  - Can be useful to optimize some queries (ex: store instances of behavior in Activity Diagram)
- (CD) Need more comment (Action TF)
- (CD) Should be moved and provided as a service (Action TF & CD)
Shared service to retrieve Papyrus Icon (TF)
(CD) Should be moved (Action TF & CD)
User-Information notification service (TF)
- Non-Blocking info.
- Differs from log which is more developer oriented
- Possible usage:
  - An OCL rule was not verified
  - A resource was not loaded
  - …

SysML development status
IBD & BDD (YT)
- Additional experiments contributed not relying on GMF Tooling generation
- Still lot of work to do on this version, effort repartition:
  - BDD → Atos
  - IBD → CEA
    - Atos requirement for IBD : restrict IBD context to a Block
  - This effort repartition mainly concerns short term work, but developing these diagram in a non-GMF-generated manner should ease collaborative development on these.
Requirement Diagram
To be contributed by (Hubert Dubois – CEA LIST)
Parametric Diagram
- Currently Functional
- May be interesting to adapt the architecture relatively to whats done in IBD and BDD.

# Actions
Move Papyrus icon retrieving service at correct place (TF, CD)
Cache Adapter comment (TF)
Cache Adapter refactoring as service and moved (TF, CD)
Share expected signature for element creation service (All)
Provide Element creation service (PT, CD, RS, TF)
Add content to Papyrus website (SG)
Use new Papyrus diagram and UML2 icons (TF, PT)
Manage ProxyObject in navigator (PT, EP)
Allow diagram opening in deprecated mode (PT, EP)
Provide history management for control mode (CD)
Remove restriction from Papyrus default perspective (YT)