Papyrus technical meeting minutes

Meeting Date:	19. May. 2010
Editor	<Emilien Perico – ATOS>
Status	Draft
Version number	V1.0
Date of preparation	19. May. 2010

Revision chart and history log
Version	Date	Reasons
V1.0	19. May. 2010	Initial version

# List of participants
Name (first/last name)	Company	E-mail	Initial
Cedric Dumoulin	LIFL		CD
Emilien Perico	ATOS		EP
Sebastien Gerard	CEA LIST		SG
Remi Schnekenburger	CEA LIST		RS
Tatiana Fesenko	CEA LIST		TFe
Vincent Hemery	ATOS		VH

# Minutes
## Problems with Eclipse platform Milestone 7
Papyrus diagram generation doesn't work with M7 platform.
→ We must communicate about this point on GMF newsgroup and open bugs if needed.

Papyrus model creation wizard doesn't work on M7 platform. It works for Tatiana
→ open a bug on bugzilla (Action EP)
## Papyrus Notification Service
Document is available on the SVN
Write a document design to explain how to use the notification service (Action Tfa)
The code will be committed in org.eclipse.papyrus.ui.toolbox plugin
Provide a way in the framework for adding notification in the problem view too.
Contact CEA to know what has been done about listeners to use it with this notification service (Action Tfa)
## Resource loading and Control Mode
Cedric and I made a call to synchronize our work. We talked about the loading strategies I added on the core. Cedric is ok with that and it will be compatible with the new services.
Cedric worked on the Historic meta model. He's going to finish his work on resource loading today. I am waiting for the commit to keep working on the control mode.
## Deadlines
6 of June: feature freeze
7 and 8 of June: clean bugzilla base
June: bugs fix.
14 of July: Papyrus 0.7 release