Call Conf. Meeting
2009/07/29

Editor	Thibault Landre (Atos Origin) – Remi Schnekenburger (CEA LIST)
Status	Draft
Version number	0,2
Date of preparation	29/07/09

Authors
Editor name (first/last name)	Company	E-mail	Initial
Thibault Landre	Atos Origin	thibault.landre@atosorigin.com	TL
Remi Schnekenburger	CEA LIST	Remi.schnekenburger@cea.fr	RS

Authors name (first/last name)	Company	E-mail	Initial
Thibault Landre	Atos Origin	thibault.landre@atosorigin.com	TL
Remi Schnekenburger	CEA LIST	Remi.schnekenburger@cea.fr	RS

Revision chart and history log
Version	Date	Author	Added content
0.1	29/07/2009	Thibault Landre
0.2	30/07/2009	Remi Schnekenburger

List of abbreviations
Table of contents

EEF
There is actually an issue using eef to regenerate Papyrus tabbed properties. A mail was send on papyrus MDT mailing list, with no response.

Action PT : contact Goulwen Lefur or Etienne Juliot about the mail send on the ML.
Patrick Tessier is commiter on EEF.

Stereotype

Emilien plugged the Usecase diagram to the common UML diagram plug-in.
Actually, stereotype are managed in NamedElementEditPart and it doesn't work on the usecase (ellipse).

Action EP : send a patch to CEA on its actual code dealing with stereotype, to see the inheritance of edit parts of use case diagram editor

Association

CustomUMLParserProvider in place of UMLParserProvider generated.

Action RS : instead of modifying the generation of code for custom parser, the parser currently generated is the old one, UMLParserProvider. An other on has been added to papyrus class diagram, that overrides the UMLParserProvider. In fact, its priority is higher than the generated one.

DnD

Emilien has difficulties to apply the DnD in the UseCase diagram.
Action PT – EP : Emilien will contact Patrick.

Refactor
Preferences :
TL explains the new mechanism of preferences.

PT points out that the mechanism of palette shortcut in diagram is a preference by default deactivated.
Action TL : reactivate this mechanism.

TopNode and ChildNode not well managed in the preferences. ChildNode are systematically black when generated.

Figure EditPart :
TL EP present their works on their current refactoring of the editPart and figures --> validate

Action ALL : UML Notion must not appear on figure classes. They have to be handle by the editPart.

Refactor UML :
TL proposed to link a UML Model with non generated plug in --> accepted.
The model will not be update each time a modification is made, but only when major modifications are made.

Action TL : do a bench of the different tool for refactoring java code.

Quality

Formatter :
Action ALL : apply formatter on modified classes before commiting.

Dead Code :
Action EP : Remove CxxxFigure.
Action PT : Find a tool to detect dead code.

Deprecated code :
Action All : add a date when deprecating a class or a method

Documentation template and format :
Action SG / RFU : define template to use with the public.

ESE
Deadline 18th of August
Action TL : Send the proposal to SG, RF, CD to validate it. It has to be validate before the 7th of August.

Backbone
Reorganization of the architecture of plugin.
To be discuss with Cédric.

Sequence Diagram – STM Diagram – Activity diagram
Etat de l'art :
David has dropped the Moskitt diagram. Lot of custom code in the generated code.
David starts from scratch a new STM diagram.

Action DS : explain why he has dropped the STM diagram. What it is going to do ?

Composite Structure diagram :

Action YT : commit the Composite structure diagram before the 7th of August.

Use of Mylin / Bugzilla

Handle open questions on bugzilla during the meeting every two weeks.

Action ALL : prepare the opened questions.

deriveProperty / Subsetted property
The code is developped by the CEA. It has to be commited before the end of this week.

Information RS : These information should be displayed using the “modifiers” style in appearance tab.

Legacy / Headers
It subsists classes without header.

Action All : warn everyone when a class without header is found.