Minutes of the Papyrus 2009-08-03 meeting

Meeting Date:	03/08/09
Editor	Thibault Landré, Atos Origin
Status	Draft Version
Version number	1
Date of preparation	03/08/09

Authors
Editor	E-mail
Thibaut Landré (ATOS ORIGIN)	thibault.landre@atosorigin.com

Authors	E-mail

Revision chart and history log

Version	Date	Reason
1	03/08/09	Initial version

List of Participants:
Name	Company	Initial
Rémi Schnekenburger	CEA LIST	RS
Yann Tanguy	CEA LIST	YT
Patrick Tessier	CEA LIST	PT
Thibault Landré	ATOS ORIGIN	TL
Emilien Perico	ATOS ORIGIN	EP

# Work in progress
Patrick re factored the plugin org.eclipse.papyrus.diagram.common
The unused code moves to a specific folder before being definitely removed.
Some classes for the drag and drop are now deprecated.
Thibault re factored the figures of the plugin org.eclipse.papyrus.diagram.common
The ESE proposal was sent to SG, RF and CD.
Yann improved the generative tool

# Discussion
Refactoring :
A campaign of refactoring is being done on Papyrus code. But there is still a lot of code in the common plug ins that need to be review.
This review will be done when developers will need to use those classes in order to minimize the impact of a unique big refactoring.
Continuous Integration :
The project lacks a continuous integration. Everyone agreed that Papyrus is not matured enough to be published, but continuous integration should exist for developers only.
Due to holidays, the continuous integration task is postponed to September.

# List of actions
## New Actions
Action id	Action description	Who	Deadline
Action-2009-08-03-001	Send the informations relative to ESE to Patrick	Thibault	07/08/09
Action-2009-08-03-002	Send a report on the migration of the STM from Moskitt to Papyrus with feedbacks.	David	07/08/09
Action-2009-08-03-003	Commit a first version of the Composite Structure Diagram	Yann	06/08/09
Action-2009-08-03-004	Have a look to the generation of the preferences page and the child node.	Thibault	07/08/09

## On Going Actions
Action id	Action description	Who	Deadline